# Commercial Quotation: Single-Axis Tracker Supply

SunAxis Trackers Pvt Ltd  →  Thar Sun Energy Pvt Ltd

FICTIONAL companies. Portfolio example only. Energy figures are PVGIS-simulated scenarios, not guaranteed performance.

| Quotation no. | SAX-Q-2026-0147, Revision 0 |
| --- | --- |
| Date / validity | 24-Oct-2026 / valid 30 days (until 23-Nov-2026) |
| Project | Thar Sun 100 MWp (DC), Jodhpur district, Rajasthan |
| Product | SunAxis single-row, single-axis horizontal tracker with backtracking, wind-stow control and wireless network |

## 1. Scope of supply

- Complete tracker structure for 100 MWp DC: torque tubes, bearings, module rails and clamps, fasteners.

- Foundation piles per the preliminary pile design (subject to the site geotechnical report).

- Slew drives and motors, tracker controllers, sensors, network controller and SCADA interface.

- Delivery to site (DAP Jodhpur), installation supervision, commissioning and O&M training.

- Excluded: civil works, pile installation labour, module mounting labour, taxes (GST extra).

## 2. Price

| Item | INR / Wp | Total (INR crore) |
| --- | --- | --- |
| List price | 8.10 | 81.00 |
| Project discount (3%) | (0.24) | (2.43) |
| Net contract price (excl. GST) | 7.86 | 78.57 |
| Indicative USD equivalent | 0.0827 USD/Wp | USD 8.27 million @ 94.95 INR/USD |

## 3. Commercial terms

| Payment | 10% advance against advance bank guarantee; 80% pro-rata on delivery; 10% on commissioning. |
| --- | --- |
| Delivery | First shipment Mar-2027, final shipment May-2027, subject to order and advance by 15-Dec-2026. |
| Warranty | 10 years structural; 5 years drives, motors and controllers. Optional extension of electronics warranty to 10 years available on request. |
| Steel price adjustment | Price based on the steel index at quotation date. Index moves beyond ±5% before the steel purchase date are shared 50/50. |
| Currency | Price fixed in INR. Imported electronics content (about 19% of cost) is hedged by SunAxis; no FX pass-through to the customer. |
| Liquidated damages | 0.5% per week of delayed value, capped at 5%. |

## 4. Value to Thar Sun: tracker vs fixed-tilt (simulated)

Energy yields come from PVGIS v5.3 (EU Joint Research Centre) for the project coordinates. PVGIS models ideal tracking, so our planning case counts only 70% of the simulated gain. Financial figures are pre-tax and incremental to the fixed-tilt option.

| Metric | Value |
| --- | --- |
| Simulated energy gain, PVGIS ideal single-axis | +24.3% |
| Planning-case energy gain used in economics | +17.0% |
| Additional energy, year 1 | 29.7 GWh |
| Incremental capex vs fixed-tilt structure | INR 38.57 crore |
| NPV of choosing the tracker (9% discount rate) | INR 26.81 crore |
| IRR / simple payback of the tracker upgrade | 17.3% / 5.5 years |
| Break-even tracker price (NPV = 0) | INR 10.54/Wp, vs. quoted INR 7.86/Wp |
| Project LCOE: fixed-tilt → tracker | INR 2.43 → 2.31 /kWh |

Why SunAxis over a lower-priced tracker: our price is INR 0.26/Wp (INR 2.57 crore) above the competitor offer. That difference is recovered if our tracker delivers 1.05 GWh/yr more energy, 0.60% of fixed-tilt yield, through backtracking, availability and stow strategy. We are prepared to back this with an independent energy-yield review.

This quotation is non-binding until confirmed by a signed supply agreement.